Imam Mohammad Ibn Saud Islamic University

College of Computer and Information Sciences

Computer Science Department

Project Proposal Form

| #### General Information |  |
| --- | --- |
| #### Group ID | #### M15 |
| #### Project Title | #### Regulatory Alert and Case Management Platform |
| #### Project Area\fields | #### Legal Tech |
| #### Problem Statement |  |
| Law firms and legal teams must track frequent regulatory changes across many areas, such as labor, tax, and compliance. Missing a rule change can cause bad legal advice, missed deadlines, or client loss. At the same time, small law firms struggle to manage client cases, tasks, and documents together with regulatory monitoring, because tools are either expensive or split across many apps. This project builds a single web platform that simulates regulatory updates and combines them with a light case management system. Users can subscribe to topics, receive alerts when rules change, and link updates to client cases and tasks. The platform is intended for training, internal process improvement, and demonstration, so rule updates are injected manually for simulation. |  |
| #### Project Aims and Objectives |  |
| Aim, in one sentence Build a simple web platform that helps law teams simulate and manage regulatory changes, connect those changes to client cases, and coordinate follow-up tasks and documents. Objectives, tangible outcomes - Implement a regulation feed, with topic subscriptions and simulated change injection. - Build a mini-CRM for cases and clients, with tasks, reminders, and document uploads. - Connect regulation alerts to cases, so a rule change can create tasks or notifications for responsible staff. - Provide a user-friendly dashboard showing active alerts, open cases, tasks due, and recent changes. - Deliver test data, documentation, and a stable demo that runs locally with Docker Compose. |  |
| #### Methodology |  |
| - Backend: Python with FastAPI, or Node.js with Express. Use Postgres for structured data. - Real-time / push: WebSockets for live alerts, or server-sent events for a simpler approach. - Frontend: React with a simple component library, use charts only if helpful. - File storage: local filesystem in dev, or store files in a folder referenced from the database. - Deployment: Docker Compose for local reproducible environment. How objectives map to work - Build data model first, create APIs for cases, clients, rules and subscriptions, then implement simulation UI to inject rule changes. - Create a rules-to-case linking flow: when an update is injected, the system finds subscribed users and optionally creates a task in related cases. - Add authentication and roles, basic testing, and user-ready UI. Data, access, and justification - Use simulated regulations stored as structured records, with short text, effective date, jurisdiction, and tags. No external API required. - This keeps costs zero, simplifies legal liability, and allows controlled demonstrations. Barriers and mitigations - Challenge: mapping a regulation to a case automatically is hard, mitigate by providing manual linking and simple keyword matching for suggestions. - Challenge: keeping UI responsive under many simulated items, mitigate by paging, lazy-loading and small dataset for MVP. |  |
| #### Project Plan |  |
| Week; Dates (2026); Tasks, outcomes. 1; Jan 5 – Jan 11; Project kickoff, finalize scope, collect demo requirements, prepare sample regulation and case templates. 2; Jan 12 – Jan 18; Design system architecture, database schema, API contracts, wireframes for main UI. 3; Jan 19 – Jan 25; Setup repo, Docker Compose, basic backend skeleton, connect Postgres. 4; Jan 26 – Feb 1; Implement user auth, roles, users endpoints. 5; Feb 2 – Feb 8; Implement clients and cases CRUD APIs, basic frontend pages for list and detail. 6; Feb 9 – Feb 15; Implement tasks CRUD, task assignment, simple task view in UI. 7; Feb 16 – Feb 22; Implement regulations model, admin UI to create and edit regulations. 8; Feb 23 – Mar 1; Implement subscriptions, allow users to follow tags, simple subscription UI. 9; Mar 2 – Mar 8; Implement alert generation on regulation publish, real-time push to frontend. 10; Mar 9 – Mar 15; Create linkage flow: manual link regulation to case, optional auto-suggest via keywords. 11; Mar 16 – Mar 22; Add documents upload to cases, basic audit log, and search/filter for regulations. 12; Mar 23 – Mar 29; Populate demo data, build admin simulation page to inject multiple updates, test scenarios. 13; Mar 30 – Apr 5; Testing, unit and integration tests, fix critical bugs. 14; Apr 6 – Apr 12; Usability testing with peers, refine UI based on feedback, add notification preferences. 15; Apr 13 – Apr 19; Final polish, prepare final report, record a short demo video if possible. 16; Apr 20 – Apr 26; Final submission, project presentation and demo. |
| #### References |  |
| Any references in your proposal should be included in this section. A proper reference involves two components: the in-text citation and the complete bibliographic entry in the References section. Use the Institute of Electrical and Electronics Engineers (IEEE) style for referencing. For more information, see IEEE Citation Guidelines.pdf |  |

### Project Committee Decision

 Accepted as is  Accepted under condition  Rejected Comments: